PRODUCT REQUIREMENTS DOCUMENT

PartsDex

Plumbing, HVAC & Boiler Parts Identifier

MVP Build — Capstone Project

Version 1.0  |  March 2026

| Status | DRAFT — ACTIVE |
| --- | --- |
| Timeline | 2 Weeks (MVP) |
| Team Size | 2 Developers |

# 1. Executive Summary

PartsDex is a mobile-first Progressive Web App (PWA) designed for on-site crews and trade professionals in the plumbing, HVAC, and boiler & heating industries. Built primarily for field use on smartphones, PartsDex also works seamlessly on desktop browsers — install it once from the browser, and it lives on your phone like a native app. The application solves a persistent real-world problem: in these trades, the same physical part can have dozens of different names, part numbers, and regional aliases — making identification, ordering, and communication extremely difficult for both experienced technicians and new entrants to the field.

PartsDex provides a clean, searchable database of parts with detailed information including industry names and aliases, technical diagrams, compatibility guides, and use-case overviews. The MVP is scoped for a 2-week build by a 2-person frontend-focused team, with a clear path to a future AR integration phase.

## 1.1 Problem Statement

Tradespeople and apprentices in plumbing, HVAC, and boiler & heating regularly encounter the following friction points:

- A single part (e.g., a compression fitting) may be called by 6+ different names depending on region, manufacturer, and trade era

- New technicians waste time and money ordering wrong parts due to naming confusion

- There is no single, visual, searchable reference that bridges old and new terminology

- Existing resources (manufacturer PDFs, trade catalogs) are fragmented, offline, and not user-friendly

## 1.2 Solution

PartsDex centralizes part knowledge in a fast, visual, PWA built for the job site. A technician pulls out their phone, searches or browses, and instantly has a complete part profile in hand — what it is, what it does, what it's compatible with, how it's installed, and every name it goes by in the industry. No app store download required; it installs directly from the browser and works offline.

## 1.3 Target Users

| User Type | Background | Primary Need |
| --- | --- | --- |
| Field Technician | 5–20+ years in the trade | Fast part ID and alias lookup on-site |
| Apprentice / New Hire | 0–2 years experience | Learning part names, uses, and compatibility |
| Parts Counter Staff | Supply house / distributor | Cross-referencing customer descriptions to SKUs |
| HVAC/Plumbing Instructor | Trade school educator | Visual teaching aids and reference material |

# 2. Product Overview

## 2.1 Product Vision

To be the definitive on-the-job reference tool for trade professionals — the app you open when you're holding a part and don't know what it's called, where it goes, or what it connects to.

## 2.2 MVP Scope

The MVP focuses on delivering a complete, polished core experience across three industry verticals. Feature scope has been deliberately constrained to ensure a shippable, high-quality product within 2 weeks.

### In Scope for MVP

- Part search (by name, alias, part number, keyword)

- Part detail pages (overview, diagram, aliases, compatibility, use cases)

- Category browsing by industry vertical (Plumbing, HVAC, Boiler & Heating)

- Progressive Web App (PWA) — installable on iPhone and Android, works offline, no App Store required

- Static data layer with curated initial parts library

- Filter and sort by category, type, and material

### Out of Scope for MVP (Future Phases)

- AR part identification via camera

- User accounts and saved parts

- Community-submitted parts or edits

- Native iOS / Android app (PWA covers this need for MVP; native app is a future phase if needed)

- API integrations with supplier catalogs (e.g., Ferguson, Grainger)

- AI-powered part identification from photo input

## 2.3 Success Metrics for MVP

| Metric | MVP Target |
| --- | --- |
| Parts in database at launch | 100+ curated parts across 3 verticals |
| Search result accuracy | Correct part returned in top 3 results for all seeded queries |
| Mobile usability | All core flows usable on a 375px wide viewport |
| Page load time | < 2 seconds on 4G connection |
| Capstone evaluation | Demonstrates real-world usefulness to non-technical evaluators |

# 3. Feature Specifications

## 3.1 Feature 1 — Global Search

The search bar is the primary entry point for the app and must support flexible, forgiving queries.

### Functional Requirements

- Search input is visible on every page (persistent header)

- Searches run across: part name, all aliases, part number, category, and description text

- Results display within 300ms for the seeded local dataset

- Results show part thumbnail, primary name, and category badge

- 'Did you mean?' suggestion for near-matches and typos

- Empty state shows recently viewed parts or popular searches

### Search Behavior

- Partial match: searching 'comp' should surface 'compression fitting', 'compression valve'

- Alias match: searching 'olive' should return 'compression ring' (olive is a common alias)

- Case-insensitive, accent-insensitive

- Minimum 2 characters to trigger search

## 3.2 Feature 2 — Part Detail Page

The part detail page is the core product experience. Every part has a dedicated page structured into clear, scannable sections.

### Page Sections

| Section | Content | Priority |
| --- | --- | --- |
| Part Header | Primary name, category badge, short tagline description | P0 — Must Have |
| Diagram | Technical illustration or photo showing the part clearly labeled | P0 — Must Have |
| Overview | What the part is, what it does, typical applications | P0 — Must Have |
| Industry Names & Aliases | All known names: trade slang, regional terms, manufacturer names, old vs. new terminology | P0 — Must Have |
| Compatible Parts | Parts this component connects to or is used with | P1 — Should Have |
| Installation Notes | Brief overview of typical installation context | P1 — Should Have |
| Available Materials | Copper, PVC, brass, stainless, etc. | P1 — Should Have |
| Related Parts | Similar or commonly confused parts with link to their detail pages | P2 — Nice to Have |

## 3.3 Feature 3 — Category Browser

Users who don't know the part name can browse by industry vertical and part category.

### Industry Verticals

- Plumbing — pipes, fittings, valves, fixtures, drainage, supply

- HVAC — ductwork, air handlers, refrigerant components, thermostats, filters, dampers

- Boiler & Heating — boiler components, expansion tanks, circulators, radiators, controls, heat exchangers

### Browse UX

- Landing page displays 3 vertical cards with icons and part counts

- Selecting a vertical shows part type sub-categories (e.g., under Plumbing: Fittings, Valves, Pipes, Fixtures)

- Part grid view shows thumbnail, name, and short description

- Filter panel allows narrowing by material, size range, and connection type

## 3.4 Feature 4 — Alias & Terminology Glossary

A standalone glossary section for users who want to explore terminology without a specific part in mind.

- Alphabetical list of all known aliases and trade terms in the database

- Each alias entry links to its canonical part detail page

- Helpful for new technicians learning trade vocabulary

- Filterable by industry vertical

## 3.5 Feature 5 — PWA & Mobile-First Experience

PartsDex is built as a Progressive Web App (PWA) with a mobile-first design philosophy. The primary use case is a field technician on a job site pulling out their phone to identify an unfamiliar part or look up what they need to complete a job. The app installs directly from Chrome or Safari onto any smartphone home screen — no App Store, no friction.

- Designed and tested at 375px viewport width (iPhone SE — the smallest common smartphone) as the primary design target; scales up for tablet and desktop

- Diagrams scale and remain legible on small screens

- Touch targets minimum 44x44px per WCAG guidelines

- Bottom navigation bar for one-handed, thumb-friendly access on phones

- Search bar stays pinned to top on scroll

- PWA installable directly from Chrome or Safari — appears on phone home screen like a native app, no App Store required

- Offline mode via service worker — critical parts data cached locally so crews can use the app in basements, mechanical rooms, and areas with no cell signal

- Works on both iPhone (Safari) and Android (Chrome) — same codebase, same experience

- Desktop web also fully supported for office staff, instructors, and parts counter use

# 4. Technical Architecture & Stack

## 4.1 Recommended Tech Stack

The stack is chosen to maximize velocity for a frontend-focused team while delivering a polished, performant result.

| Layer | Technology | Rationale |
| --- | --- | --- |
| UI Framework | React (Vite) + PWA Plugin | Fast dev server, component reuse, both teammates likely familiar |
| PWA Layer | vite-plugin-pwa + Workbox | Generates service worker and web manifest; enables offline mode, install-to-home-screen on iOS and Android |
| Styling | Tailwind CSS | Rapid, consistent styling without writing custom CSS files |
| Routing | React Router v6 | Client-side routing for part detail pages and category pages |
| Data Layer | Local JSON / static files | No backend needed for MVP; fast to seed and update |
| Search Engine | Fuse.js | Lightweight fuzzy search library — works entirely in-browser on JSON |
| Icons | Lucide React | Clean, consistent icon set with plumbing/HVAC adjacent icons |
| Deployment | Vercel | Free tier, instant deploys from GitHub, zero config for Vite/PWA apps; serves the installable PWA manifest |
| Version Control | GitHub | Collaboration between 2 developers |

## 4.2 Data Architecture

Each part is stored as a structured JSON object in a flat file. This eliminates backend complexity while keeping the data easy to edit, extend, and eventually migrate to a real database.

### Part Data Schema

| Field | Type | Description |
| --- | --- | --- |
| id | string | Unique slug identifier (e.g., 'compression-fitting-15mm') |
| primaryName | string | The canonical, most widely recognized name |
| aliases | string[] | All known trade names, regional names, slang, and manufacturer terms |
| category | string | Top-level: 'plumbing' ¦ 'hvac' ¦ 'boiler-heating' |
| subCategory | string | e.g., 'fittings', 'valves', 'ductwork', 'controls' |
| overview | string | Plain-English description of what the part is and does |
| diagramUrl | string | Path to diagram SVG or PNG image asset |
| compatibleWith | string[] | Array of part IDs that this part connects with |
| materials | string[] | e.g., ['copper', 'brass', 'PVC', 'stainless'] |
| installationNotes | string | Brief installation context |
| tags | string[] | Free-form tags for improved search (e.g., 'compression', 'push-fit', 'solder') |

## 4.3 Project Structure

Recommended folder structure for the React/Vite project:

src/  components/   — reusable UI components (SearchBar, PartCard, DiagramViewer)

pages/        — route-level pages (Home, PartDetail, Browse, Glossary)

data/         — parts.json, categories.json, aliases.json

assets/        — diagrams, icons, images

hooks/         — useSearch, usePartById, useCategory

utils/         — search config (Fuse.js), data helpers

# 5. 2-Week Build Plan

## 5.1 Sprint Overview

The 2-week sprint is divided into two focused phases: build week and polish week. Each day has defined deliverables to prevent scope drift and ensure a shippable product at the end of Week 2.

## 5.2 Week 1 — Core Build (Days 1–7)

| Day | Focus | Deliverables | Owner Suggestion |
| --- | --- | --- | --- |
| Day 1 | Project Setup | Repo, Vite + React + Tailwind + vite-plugin-pwa, routing scaffold, PWA manifest & service worker configured, deploy pipeline to Vercel | Both |
| Day 2 | Data Layer | parts.json schema finalized, 25 parts seeded across all 3 verticals, Fuse.js integrated | Dev 1 |
| Day 2 | UI Foundation | Color system, typography scale, navigation bar, layout shell | Dev 2 |
| Day 3 | Search Feature | Search bar component, results page, fuzzy match working, alias search confirmed | Dev 1 |
| Day 3 | Home Page | Hero section, 3 vertical cards, search CTA, recent/popular parts | Dev 2 |
| Day 4 | Part Detail Page | All P0 sections live: header, diagram, overview, aliases table | Dev 2 |
| Day 4 | Data Expansion | Expand to 60 parts total; add diagrams/images for first 25 | Dev 1 |
| Day 5 | Category Browser | Vertical landing pages, sub-category grid, part cards | Dev 2 |
| Day 5 | Data Expansion | Complete 100 parts; all with aliases and compatibility data | Dev 1 |
| Day 6 | Compatible Parts | Compatible parts section on detail page; related parts links | Dev 2 |
| Day 6 | Filter System | Category filter, material filter, vertical filter on browse page | Dev 1 |
| Day 7 | Glossary Page | Alias glossary A–Z, filter by vertical, links to part pages | Dev 1 |
| Day 7 | Mobile Pass | First full mobile pass; bottom nav, touch targets, test install-to-home-screen on iOS and Android | Dev 2 |

## 5.3 Week 2 — Polish & Finalize (Days 8–14)

| Day | Focus | Deliverables |
| --- | --- | --- |
| Day 8 | UI Polish | Consistent spacing, color, typography across all pages; diagram styling |
| Day 9 | PWA & Mobile Finalize | Full mobile audit on all pages; fix overflow issues, verify offline mode works, test on real iOS and Android devices |
| Day 10 | Empty States & Errors | No-results state, loading states, graceful fallbacks for missing images |
| Day 11 | Content Audit | Review all 100 parts for accuracy, completeness, and clear writing |
| Day 12 | Performance | Optimize images, lazy load diagrams, verify <2s load time |
| Day 13 | QA & Bug Fix | Full walkthrough of all user flows; fix any remaining bugs |
| Day 14 | Demo Prep | Final deploy, demo script prepared, capstone presentation materials |

## 5.4 Risk Register

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Data sourcing: finding 100 accurate, well-described parts | High | Start data entry Day 1; use trade catalogs (e.g., Wolseley, Ferguson) as reference; prioritize depth over breadth |
| Diagram/image quality: finding clear technical diagrams | Medium | Use royalty-free SVGs; create simple labeled diagrams in Figma or Excalidraw if needed |
| Scope creep: adding features mid-sprint | Medium | Strictly follow this PRD; log new ideas in a backlog doc, do not build during MVP sprint |
| Search accuracy on aliases | Low | Fuse.js threshold tuning; test with 20 real-world alias queries before Day 5 |

# 6. UX & Design Guidelines

## 6.1 Design Principles

- Clarity over cleverness — field technicians need information fast, not beautiful animations

- Mobile-first — design for a phone screen in a dirty hand, not a desktop browser

- Scannable — use clear labels, visual hierarchy, and whitespace so users find info without reading

- Trust through accuracy — every part entry must be factually correct; wrong info destroys credibility

## 6.2 Color System

| Role | Hex Value | Usage |
| --- | --- | --- |
| Primary Blue | #1B4F8A | Navigation, headings, primary CTAs, category badges |
| Success Green | #2E7D32 | Compatibility indicators, active states, status labels |
| Background Gray | #F5F5F5 | Page background, card backgrounds, alternate rows |
| Text Dark | #1A1A2E | Body text, part names, primary labels |
| Text Muted | #555555 | Secondary text, metadata, timestamps |

## 6.3 Key UI Components

### Part Card (used in grid/search results)

- Part thumbnail diagram (square, 1:1 ratio)

- Primary name (bold, 16px)

- Category badge (color-coded pill)

- One-line description excerpt

- Tap/click navigates to Part Detail page

### Search Bar

- Full-width, persistent in header

- Placeholder: 'Search by name, alias, or part number...'

- Results dropdown appears below as user types (debounced 200ms)

- Shows part thumbnail + name + category in dropdown

### Alias Table (on Part Detail page)

- Two columns: 'Name / Alias' and 'Context'

- Context explains where that name is used (e.g., 'UK trade term', 'Old BS standard', 'Manufacturer brand name')

- Highlighted row for the primary/canonical name

# 7. Future Phases (Post-MVP)

## 7.1 Phase 2 — AR Part Identification

The most compelling differentiator for PartsDex's long-term roadmap. A technician points their phone camera at an unknown part, and the app identifies it.

- Implement camera access via browser MediaDevices API (already supported in PWA context on iOS and Android)

- Build or integrate a parts image classification model (TensorFlow.js for in-browser, or API call to a hosted model)

- Initial training data: photos of the 100 MVP parts from multiple angles

- AR overlay displays part name, aliases, and compatibility hints directly on camera feed

- Estimated complexity: 4–6 weeks additional development

## 7.2 Phase 3 — Backend & User Accounts

- Migrate from static JSON to a hosted database (Supabase or Firebase recommended)

- User accounts with saved/favorited parts

- Technician-submitted aliases and notes (community knowledge layer)

- Admin dashboard for content management

## 7.3 Phase 4 — Supplier Integration

- Real-time inventory and pricing from major distributors (Ferguson, Grainger, Wolseley)

- 'Where to buy this part' links with local availability

- Part number cross-reference between manufacturer catalogs

## 7.4 Phase 5 — Native Mobile App

- iOS and Android native apps via React Native if PWA experience needs improvement on specific platforms (large logic reuse from PWA MVP)

- Offline mode for use in basements, mechanical rooms, and areas without cell signal

- Push notifications for new parts in a technician's saved categories

# 8. Appendix

## 8.1 Sample Parts List for MVP Seeding

The following is a starter list of parts to seed across all three verticals. Each should have a full entry including aliases, overview, and compatibility.

### Plumbing (suggested: 40 parts)

- Compression fitting (olive, compression ring, compression nut)

- Push-fit fitting (Speedfit, SharkBite, push-to-connect)

- Gate valve (sluice valve, full-bore valve)

- Ball valve (quarter-turn valve, shut-off valve)

- Stop valve (service valve, mini valve)

- P-trap (waste trap, sink trap, bottle trap)

- Pipe coupling, elbow (street elbow, sweep elbow), tee, reducer

- Float valve (ball cock, ballvalve, toilet fill valve)

- Isolation valve, check valve (one-way valve, non-return valve)

- Flexible tap connector, basin wrench, pipe clip/bracket

### HVAC (suggested: 35 parts)

- Schrader valve (service valve, charging valve, AC valve)

- TXV — thermostatic expansion valve (metering device, expansion valve)

- Filter drier (liquid line drier, moisture indicator)

- Air handler unit (fan coil unit, AHU, air handling unit)

- Damper (volume control damper, fire damper, VAV box)

- Duct elbow, duct reducer, plenum, diffuser, register

- Condenser fan motor, evaporator coil, compressor

- Refrigerant sight glass, service port, Schrader core remover

### Boiler & Heating (suggested: 25 parts)

- Expansion vessel (expansion tank, pressure vessel, diaphragm tank)

- Circulator pump (heating pump, zone pump, wet rotor pump)

- Pressure relief valve (PRV, safety valve, T&P valve)

- Zone valve (motorized valve, 2-port valve, mid-position valve)

- Heat exchanger (plate heat exchanger, PHE, brazed plate)

- Lockshield valve (balancing valve, radiator lockshield)

- TRV — thermostatic radiator valve (rad valve, room thermostat valve)

- Filling loop (filling link, bypass link, system filler)

## 8.2 Useful Reference Resources for Data Entry

- CIPHE (Chartered Institute of Plumbing and Heating Engineering) — parts glossaries

- Ferguson Enterprises product catalog — cross-reference part numbers

- Grainger industrial catalog — HVAC and boiler component descriptions

- ASHRAE Handbook — authoritative HVAC terminology

- BS EN standards documentation — European/UK part naming conventions

## 8.3 Document Revision History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | March 2026 | Capstone Team | Initial PRD — full MVP specification |